Process Essentials
Slides are from
CMU 11-791 Software Engineering and IT

---
Process Attributes for Success
- Test Infrastructure Early
- Reduce Technical Risk
- Reduce Schedule Risk
- Team for Success
- Effective Meetings
- Keep Models Updated
- Incremental Approach
- Synchronize & Stabilize
- Code Reviews
- Use Issue Tracking
- Use Version Control

---
Test Infrastructure Early
Example: “Which web app framework should I use?”
  - Compare costs & trade-offs
  - Training, documentation
  - Ease of use, stability
  - Platform issues, bugs, performance
If there is more than one technology choice for your
infrastructure, a skilled subteam should test or
prototype

---
Reduce Technical Risk
Examples of technical risks:
  - Adopting a new technology
  - Novel first use of technology
  - No “safer” alternative
Perform a feasibility study (or “proof of concept”)
which demonstrates that the new technology will
work for the function you intend to implement,
on the platform you wish use

---
Reduce Schedule Risk
Examples:
  - Low confidence in estimates
  - No data for approach / technology
  - Large-scale tasks
    - content creation, test data creation, knowledge / rule development, etc.
Gather data on a sample task, extrapolate
Consider automation, tools
Create contingency plan

---
Team for Success
Leverage skills of team members
  - Training / examples for others
  - Mentoring, subgroups
  - Infrastructure development / support
- “Inviting commitment” vs. “Unilateral task assignment”
- Frequent post-mortems, process adjustments whenever necessary

---
Run Effective Meetings
Agenda
  - Review action items from last meeting
  - Discuss new issues (elicit in meeting, too)
  - Assign new action items
  - Schedule next meeting
Minutes
  - Document attendance (note latecomers)
    Send an email update if you can’t attend!
  - Document progress on old action items
  - Document decisions and pending issues
  - Document new action items
  - Email to all members

---
Effective Meetings [2]
Meeting Roles
  - Moderator
    - Run the agenda, keep discussion focused and concise
    - Make sure all voices are heard
    - Tangents noted for later, or saved for a sub-meeting
  - Scribe
    - Responsible for meeting minutes
  - Timekeeper
  - Meeting roles should rotate among team members (week to week, phase to phase)

---
Effective Meetings [3]
Keep meetings brief
  - One hour should suffice, except for a working meeting
  - The more people, the shorter the meeting (e.g. whole-project meetings should be kept short)
  - Spawn sub-group meetings to discuss substantive issues in more detail
  - Subgroups report back in main project meeting

---
Effective Meetings [4]
Participation is essential
  - Arrive on time, don’t leave early
  - Everyone has a voice
  - If absence is unavoidable:
    - Send an update to the meeting leader via email
    - Read meeting minutes asap and clarify if necessary
    - Don’t allow your absence to disrupt the project

---
Issue-Based Development
- Organize teamwork around issues to be resolved as well as code to be written
- Document discussion, assumptions, alternative solutions, and resolution for each issue
- If assumptions change later, an alternative can be explored
- (More in Bruegge & Dutoit)

---
Keep Models Up To Date
- Models are only useful if they describe what you are doing
- Models get out of date easily
  - Details become visible during development
  - Design changes
Link issue resolution to action items: update appropriate models

---
Use an Incremental Approach
- When working with a hard deadline
- A means of mitigating technical and schedule risks
- Guarantee you have something to deliver
- Development is a series of stable, tested increments
  - PRO: Always have working system
  - CON: Extra overhead?

---
Synchronize & Stabilize
- “Test early, test often”
- At level of individual class, module, or entire system
- Synergy with incremental approach
- Mitigates estimation risk in system integration
- Microsoft’s approach (Cusamano, 1997)

---
Synchronize & Stabilize
1. Vision statement and evolving specification
2. Product development and testing done in parallel
3. Features and prioritized and built in milestone subprojects
4. Frequent synchronization (early builds) and intermediate stabilization (milestones, feature freeze)
5. Multiple release cycles
6. Continuous customer feedback during development
7. Product and process design so large teams work like small teams

---
Use Issue Tracking
Use issues to Manage enhancements, fixes to
  - Code
  - Test Suites
  - On-line resources (web)
  - Written documentation
(See Bugzilla slides from last lecture)

---
Code Reviews
- At each milestone
- One module per review
- Code examined in advance
- Developer leads the meeting
- Issues put into bug tracking system
  - Source code issues (style, doc)
  - Design/implementation mismatches
  - Defects
Side-effect: other developers learn how the module works (useful)

---
Use Version Control
1. and use it effectively
3. not just a shared drive
5. not just a backup or archive