Intro to Software Processes
and the Software Development Life Cycle

---
Goal of Software Development
Need
(or Idea)
Product
Produce a software product that fulfills a need or realizes an idea.

---
What are the Steps?
_?_
_?_
Product
Need
(or Idea)
_?_
What are the major steps or activities you would need to do?
List major activities that would apply to almost any software project.

---
Activities
Creating software involves
elicit requirements
analysis & specification
design
construction & testing
validation
documentation
maintenance
improvement
Managing the project involves
planning
obtaining resources
tracking progress
resolving problems
analyzing results
closing the project

---
Process
Process -
  a [systematic] series of actions to achieve a particular result
Software process - a method for producing software

---
Software Process according to experts
A software process is a sequence of activities that leads to production of a software product.
-- Ian Summerville, Software Engineering, 9 Ed.
...a collection of activities, actions, and tasks that are performed to create [software].
-- Roger Pressman,
Software Engineering: A Practitioner's Approach, 7 Ed.

---
Do You Have a Software Process?
What is your software process?
(discussion)
What did you do to create:
  - Programming 2 project?
  - Exceed Camp project?

---
Do You Have a Software Process?
Yes!
Everyone who develops software uses a process.
"Never thought about it" ...
process is implicit or informal
"It's different for each project" ...
ad hoc process

---
Why Define a Software Process?
Why not just do it?

---
Realities of Software
Software is plagued by defects, over-budget, schedule overrun, and complete failure of projects to deliver.
1. Change can be required almost anytime during a project.
2. Useful software is complex.
3. Useful software must evolve (more change)
4. Communication problems plague software
  - between devs and customer
  - within development team
  - implicit assumptions are often not true

---
Common Project Outcomes (failures)
1. Project is late and over-budget.
2. Software does not do what the customer wants.
3. Excessive defects.
4. Project is canceled.

---
Software Project Failure over Time
Stanish Group annual CHAOS report

---
Britain Abandons NHS IT Project
After 10 years and 11 Billion pounds (450,000,000,000 Bt), the British government abandoned a huge IT project for the National Health System (NHS) in 2011.
Some components continue to be developed, but they are all late and over-budget.
Why? What Happened?
https://www.henricodolfing.com/2019/01/case-study-10-billion-it-disaster.html
https://www.computerweekly.com/opinion/Six-reasons-why-the-NHS-National-Programme-for-IT-failed

---
Microsoft Windows Critical Flaws
Each month in 2020, Microsoft set a new record for the number of critical vulnerabilities disclosed & patched.
Microsoft programmers have been working on Windows code for almost 20 years -- if we take Windows 7 as the starting point.
Yet Windows still contains hundreds or thousands of critical vulnerabilities.
Why?

---
Causes of Project Failure
1. Poor communication.
2. Unrealistic schedule or budget. Forced deadlines.
3. Unclear requirements.
4. Excessive change in requirements.
5. Unwillingness to accept change.
6. Not monitoring actual project progress regularly.
7. Insufficient developer skills.

---
Benefits of a Defined Process
- Saves Time - don't rediscover how to execute each project
- Enable Planning and Tracking
- Basis for Estimation - you collect data for each activity and task from previous projects and learn
- Repeatable results
- Improve the Process - it must be defined before you can examine and improve it

---
4 Factors in Development Speed
1. People
ability, knowledge, skills, motivation
2. Process
promotes effective work or hinders it
helps team stay on track? quality focus?
3. Product
Size and characteristics, nature of requirements
4. Technology
Language and software frameworks
Tools

---
Software Process Model
Process consists of activities
... and a lot of other stuff
Analysis
Design
Implement
Verify
Activities
Tasks
Tasks
Tasks
Guidance
Standards
Templates
Role
Use Case
Main Scenaria
1.....
2.....
3.....
Extensions: ...
. . . . .
Desired Product
Artifacts
(work products)
Communication
Measurements, Milestones, Documents

---
Activities
Process consists of several activities.
Activities may be performed differently on different projects, and sometimes not at all.
Major activities:
- requirements specification
- modeling & design
- construction
- validation
- deployment
[Major activities listed by Summerville & Pressman.]

---
Tasks
Activities are large and general.
An activity is broken down into (concrete) tasks.
Some tasks during Construction:
- iteration planning
- backlog selection & estimation
- detail design
- coding
- unit testing
- integration testing

---
Activity May Subdivide into 2 Levels
In Pressman, an activity consists of actions divided into tasks.
Construction Activity
Action: iteration planning meeting
Tasks:
  - review & prioritize items in product backlog
  - select items for this iteration (sprint)
  - estimate items
  - assign "done" (test) criteria to each item
  - design software for this iteration

---
How to do it? What to produce?
"Activities", "actions", and "tasks" should make progress toward finishing the project.
What to do? How to do it?
Need a task description and guidance
What to produce?
  Every task should have an output -- a work product
Is the work correct?
  Need a way to evaluate the work product

---
Common Process Models

---
Code and Fix
- The most common software development process
- Little or no planning and design.
1. think about the problem, write ideas on paper
2. start coding
3. run it. fix the code.
4. add another feature. As code grows I need to rewrite some parts to support each new feature.
modify the code for new feature
goto step 2.
My software process since high school (Fortran)

---
What if we do the activities in order?
Similar to a civil engineering project.
(This is a common diagram of the waterfall model.)

---
The Original Waterfall Model
Winston Royce, Managing the Development of Large Software Systems (1970)
Waterfall is still widely used.

---
What Could Go Wrong?

---
Common Problems with Waterfall
What would be effect on project if ...
1. You miss some requirement(s).
2. You misunderstand requirements, so the design is not what the customer wants.
3. The solution you chose can't handle the requirements.
4. Lots of defects during development, discovered only late during testing.

---
How to Avoid These Problems?
- Early Feedback
- Early Testing
- Continuously review actual versus planned progress
- Involve customer at key points during project
- Incremental delivery of functionality.
- Analyze results and take corrective action

---
Royce Waterfall Model with Prototype
- Explicit feedback
- Prototype: “Do it twice”

---
Project Phase = Process Activity
In Waterfall, major activities are phases of project...
  - Requirements phase
  - Analysis phase
  - Design phase
  - Construction phase
...

---
Iterative and Incremental
Let's not try to build the whole product at once.
Build a useful part and evaluate it, then repeat.
Activities ≠ Phases
Phase 3
Phase 1
Phase 2

---
Iterative and Incremental
Incremental - product divided into increments.
Each increment adds new features and produces a usable product.
Iterative - iterate over the (almost) same activities for each phase or increment.

---
Unified Software Dev't Process (U.P.)
Workflows (disciplines) for different kinds of activities.
Phases: major divisions of project. Each has iterations.

---
UP is an Iterative Process
The diagram conveys a lot about the UP...
- workflows (disciplines) are done in parallel
- "phases" for major evolutions of the project
- iterations within each phase, as needed

---
In U.P. what are "activities"?
The definition of software process refers to "activities".
What word does U.P. use for these?

---
Characteristics of UP
- Time-boxed iterations
- Plan based, but adapts to change
- "Architecture centric"
- Identify & address risks early
- Implement requirements based on business value, architecture, or risk
  - handle risky requirements early
  - choose requirements that have big impact on the architecture
UP is a "framework" for a process -- tailor to your project
UP is covered in Software Spec and Design course.

---
Agile
Agile is not a software process
Agile & Scrum is a separate topic

---
What About Individual Process?
Many software processes.
So what?
... This is a course about individual process.

---
The Role of Individual Process
See "Task-model" slide (1 slide).

---
Original Syllabus: Personal Software Process
Step-by-step course to build a personal process for:
planning
defect tracking
estimation
measuring quality & efficiency
evaluation
process improvement

---
Personal Software Process (PSP)
Objective: provide a disciplined process for SEs to manage their own work
- improve estimation and planning skills
- reduce defects in their products
- manage their own schedule & work quality
- improve their own software process

---
PSP progress through levels
PSP0: [baseline] measure time you spend on planning, design, coding, test, and post mortem (retrospective)
PSP0.1: measure output LOC. Add a coding standard and process improvement proposal (PIP).
PSP 1.0: Estimate program size using level 0 data. Make a test plan.
PSP 1.1: Add planning. Estimate time from program size.
PSP 2.0: Add design & code review. Emphasis on defect removal and prevention.
PSP 2.1: Add design specification.
PSP 3: Apply an iterative process to PSP2.1.

---
PSP Tools and Support
PSP emphasizes use of scripts, forms, and checklists to guide the user. These are included in course.
A useful tool is Process Dashboard (Sourceforge).
- performs time tracking. Automates some reporting.
- includes the PSP scripts and forms, and generates reports
- can be used for other processes!

---
Problem of Teaching Software Process
1. We learn on small, one-semester projects.
2. Projects often succeed based on heroic effort or super-programmers.
3. Programs aren't deployed or supported.
4. We are still learning, so process seems awkward.
5. We have many courses -- different environment from full-time developers
6. Outcome is a grade, not a paycheck or bonus

---
21934x
Software Process & ...
A preview of some boring stuff from a later course.

---
IEEE Std 1074: Standard for Software Lifecycle
Process Group
IEEE Std 1074
Develop-
ment
Pre-
Development
Project
Management
Post-
Development
Cross-
Development
(Integral Processes)
> Project Initiation
>Project Monitoring
&Control
> Software Quality
Management
> Requirements
Analysis
> Design
> Implemen-
tation
> V & V
> Configuration
Management
> Documen-
tation
> Training
> Installation
> Operation &
Support
> Maintenance
> Retirement
> Concept
Exploration
> System
Allocation
source: Bruegge, OOSE
Processes

---
IEEE 1074
IEEE Standard for Developing a Software Project Life Cycle Process
Software Project Life Cycle Model
Software Process Architect
Select SPLCM
Select activities
OPAs
uses
incorporates
Software Project Life Cycle

---
Overview of CMMI - Maturity Levels
5
Focus on process improvement;
4
Process measurements; adapt to problems to reduce variance; predictable performance
3
Process and procedures are standard, managed, improved over time
2
has process model but varies project to project; repeatable
1
ad hoc
not repeatable
0
Outcome
depends
on “heroes”
"Optimizing"
“Quantitatively
Managed"
“Defined"
"Managed"
"Performed"
“Incomplete"